VERITY™

# VERITY SAMPLE™
Production Product Schema (v0.2)

Production Product Schema
Life Sciences Primary Market Research (PMR) Sampling, Feasibility, and Vendor Setup

| Version | v0.2 | Date | 15 Mar 2026 |
| --- | --- | --- | --- |
| Owner | Pravindra Awasthi | Audience | Business + Engineering |
| Operating model | Standalone + connected | Design stance | Evidence-linked, gated, deterministic |
| Module class | PMR operating module | Build status | Share-ready architecture draft |

## Executive intent

This document defines the product contract for the module in a form that is suitable for business review and engineering design. The module is designed to operate in two modes: connected mode, where it consumes approved upstream packages and emits downstream events; and standalone mode, where the same minimum package can be created or uploaded inside the module when upstream modules are not used.

# Table of Contents

| Section | What it covers |
| --- | --- |
| 1. Product overview | Purpose, operating model, outcomes, and users |
| 2. Modules and boundaries | What the module does and what it does not do |
| 3. Workflow state model | Deterministic states used by the orchestrator |
| 4. Data model | Core production objects and the data used |
| 5. Gates and evidence | Required decisions and pinned evidence |
| 6. Integration points | Events for standalone and connected mode |
| 7. Security, audit, and roadmap | Control posture, KPIs, and MVP scope |

# 1. Product overview

VERITY SAMPLE converts an approved study baseline and ready instrument into a fieldwork-ready sample plan. It standardizes quotas, feasibility capture, vendor allocation, sample order setup, and verification configuration with named approvals and evidence pinning.

Primary users: Sampling Lead, Project Manager, Fieldwork Lead, Procurement/Ops reviewer

Operating modes: Connected mode consumes BaselinePackage + CRAFT handoff. Standalone mode uses a SampleBaselinePackage created inside SAMPLE when upstream modules are not used.

Design principle: study_id is the canonical identifier across all VERITY module events. Every gate pins versions, evidence, and upstream references so the module can run independently or as part of the end-to-end operating chain.

## Primary outcomes

Fieldwork-ready quota and incidence plan

Evidence-backed feasibility pack by vendor

Approved vendor allocation and SLA plan

Sample order release package and verification configuration

# 2. Modules and boundaries

| Sub-module | What it does | Minimum output |
| --- | --- | --- |
| Baseline Intake | Ingest approved study, audience, market, and instrument assumptions | Pinned SampleBaselinePackage |
| Quota Builder | Draft quotas, incidence assumptions, audience splits, and release logic | QuotaDefinition set |
| Feasibility Capture | Create vendor query pack, collect responses, and normalize assumptions | FeasibilityPack |
| Vendor Allocation | Recommend and approve vendor split, SLAs, and commercial guardrails | VendorAllocationPlan |
| Sample Order Management | Create and revise sample order releases with audit trail | SampleOrderPack |
| Verification Setup | Configure source-level verification and quality thresholds for downstream controls | VerificationConfig |

## Boundaries

Does not own panels or recruit respondents directly; it orchestrates planning, feasibility, and order setup.

Does not run live fieldwork; that is FIELD.

Does not change commercial scope directly; upstream scope changes route back through SCOPE.

# 3. Workflow state model

| State | Meaning |
| --- | --- |
| INIT | Module instance created; baseline not yet pinned |
| BASELINE_PINNED | Minimum sample baseline approved and frozen |
| PLAN_DRAFTING | Quota, incidence, and feasibility assumptions are being prepared |
| FEASIBILITY_OPEN | Vendor outreach and response normalization are in progress |
| ALLOCATION_REVIEW | Allocation recommendations and sample release plan under review |
| READY_FOR_SAMPLING_GATE | Evidence complete; package ready for gate |
| SAMPLING_GATE_OPEN | Named approver decision pending |
| APPROVED | Sampling plan pinned for downstream execution |
| OUT_OF_DATE_HOLD | Upstream change invalidated the pinned package |
| CLOSED | Downstream handoff complete |

# 4. Data model (production schema)

| Object | Definition | Key fields (minimum) |
| --- | --- | --- |
| SampleBaselinePackage | Minimum versioned input set used by SAMPLE in connected or standalone mode | study_id; countries; audiences; quota drivers; LOI; method; timing constraints; upstream refs |
| QuotaDefinition | One row or rule in the approved quota plan | target segment; incidence assumption; cap; release order; notes |
| FeasibilityRequest | Structured request sent to one vendor or panel partner | vendor_id; target audience; markets; incidence assumptions; due date |
| FeasibilityResponse | Normalized vendor response | feasible_n; CPI; timing; caveats; response confidence |
| VendorAllocationPlan | Approved split of work across vendors | vendor shares; SLA terms; backup vendor; rationale |
| SampleOrderPack | Versioned release package used to place sample orders | order lines; release wave; budgets; references |
| VerificationConfig | Source and fraud controls configured before field | source checks; thresholds; exception rules |
| SamplingEvidenceBundle | Pinned evidence at approval | baseline refs; feasibility refs; vendor plan refs; approval refs |

## Data used by the module

| Data block | Primary source | Why it matters |
| --- | --- | --- |
| Approved study baseline | SCOPE BaselinePackage or standalone sample baseline | Defines countries, audiences, sample approach, timing, and constraints |
| Instrument assumptions | CRAFT handoff pack or manual instrument summary | LOI, routing implications, stimulus constraints, and screening burden |
| Historical fill performance | Vendor scorecards / ledger snapshots | Improves incidence, timeline, and over-allocation assumptions |
| Commercial controls | Tenant CPI policies, incentive bands, vendor preference rules | Keeps sample plan commercially viable |
| Client / market constraints | Brief, SoW, annexures, direct user edits | Captures must-have quotas, exclusions, and geography restrictions |

# 5. Gates, evidence, and versioning rules

| Gate | Decision | Named owner | Required evidence |
| --- | --- | --- | --- |
| Sampling Sign-off | Approve / Hold / Revise | Sampling Lead or PM | Quota plan, feasibility pack, allocation plan, release assumptions |

Versioning rule: Every gate must pin the exact upstream package version, working package version, evidence bundle, and approval record. If an upstream approved baseline changes, the module moves to OUT_OF_DATE_HOLD until a new baseline is pinned.

# 6. Integration points (standalone + connected)

| Event | Producer | Consumer | Payload (minimum) | Outcome |
| --- | --- | --- | --- | --- |
| craft.instrument_ready_approved | CRAFT | SAMPLE | study_id, handoff_pack_ref, baseline_package_ref | Creates SAMPLE workstream in connected mode |
| sample.plan_pinned | SAMPLE | Orchestrator / FIELD / INTELLIGENCE | study_id, sample_plan_package_ref, artifact_refs[] | Starts downstream field setup |
| sample.change_request_created | SAMPLE | SCOPE / CRAFT | study_id, delta_summary, impacted_fields | Requests upstream clarification or change control |
| scope.change_order_approved | SCOPE | SAMPLE | study_id, new_baseline_package_ref | Re-pins baseline and returns SAMPLE to drafting |

# 7. Security, compliance, and audit

No respondent-level personal data is required in SAMPLE. Commercial vendor responses, rate assumptions, and allocation logic are tenant-confidential and must be versioned and access-controlled.

## Primary KPI contribution

Moves: Fieldwork completion speed

Moves: Feasibility cycle time

Moves: Vendor response coverage

Moves: Quota plan rework rate

## MVP scope and roadmap

MVP: baseline intake, quota drafting, manual feasibility capture, vendor allocation review, sample plan gate.

Roadmap: connector-based vendor response ingestion, predictive fill scoring, automated release waves.

# 8. Final hardening update in v0.2

Normative update: this section is part of the build contract and supersedes any earlier local wording in this document where a conflict exists.

## 8.1 Additional production objects now required

| Object | Definition | Minimum fields |
| --- | --- | --- |
| RecruitSourcePlan | Locks how each audience and market will be sourced. | source_type; source_name; country_eligibility; audience; sensitivity_flag; panel_vs_recruiter; replacement_rule |
| SessionScheduleShell | Scheduling placeholder required for qual/hybrid work before live launch. | session_type; target audience; market; planned dates; moderator/interviewer role; schedule assumptions |
| IncentiveControlLine | Versioned incentive and FMV/honoraria rule. | audience; market; amount_band; FMV_basis; tax_treatment; no_show_rule; payment_trigger; hold_conditions |
| SensitivePopulationControl | Special restrictions for patient/caregiver or other sensitive groups. | population_type; allowed_source; consent_basis; recording_rule; follow_up_restriction |

## 8.2 Additional gate evidence now required at Sampling Sign-off

Recruit source decision with panel versus recruiter rationale where it matters for audience quality or sensitivity.

Qual scheduling assumptions for IDIs, FGDs, or hybrid sessions where downstream field logistics depend on them.

Market-specific incentive, FMV/honoraria, tax, and no-show rules.

Country-specific consent, recording, and sample-source restrictions for sensitive populations.