## Slide 1
PMR Proposal Master Template
Executive-ready, sales-ready, scope-led proposal deck for client proposals generated through SCOPE
Use case
Proposal generation from SCOPE baseline
What this template is built to do
Create a clear client story, a locked scope baseline, and a defensible commercial ask.
How to use it
Use Slides 2–11 as the client-facing path. Keep SCOPE build guidance in the appendix.
What it should feel like
Easy to approve, easy to defend commercially, and easy to translate into downstream PMR delivery.
Business-development rule: Answer three questions quickly: what decision is at stake, why this design is the right response, and what the client is being asked to approve now.
Executive pacing: Lead with the decision need and recommended response. Include operating detail only where it strengthens trust, feasibility, or commercial clarity.
Control principle: Keep study type, audience, markets, wave model, deliverables, assumptions, and commercials explicit. Do not overload the proposal with delivery-SOP detail.
SCOPE integration: Appendix A lists the pinned inputs SCOPE should confirm before external release.
PMR Proposal Template
1

## Slide 2
CLIENT PATH
Executive summary
Use this page as the one-slide commercial brief. It should make the proposal easy to understand in under a minute.
PMR Proposal Template
2
Client challenge
[State the business issue, market event, or performance gap driving the work.]
Decision to support
[State the exact business decision, action, or investment the study must inform.]
Recommended PMR response
[Summarize the study type, method, audience, geography, and wave logic in one clear sentence.]
Business value
[State what the client will be able to do differently after the work.]
Drafting line: [Client name] needs [decision or evidence] in order to [business action]. We recommend [study type / method / audiences / markets] to deliver [outputs] within [timeline].
Summary field | Prompt
Core outputs | [Report / workshop / dashboard / data / tracker outputs.]
Timing | [Headline timing and the key dependency that could move it.]
Commercial recommendation | [Preferred option, material pass-throughs, and fee validity.]
Decision ask | [What the client is being asked to approve now.]

## Slide 3
CLIENT PATH
Client challenge and decision need
Translate the brief into a sharp business problem statement before describing method.
PMR Proposal Template
3
Current situation
[What is happening in the market, brand, portfolio, or customer journey?]
Why now
[What launch, policy change, competitor move, or performance issue makes this urgent?]
Business challenge
[State the uncertainty or decision gap that must be resolved.]
Risk of inaction
[What happens if the client does not generate the evidence now?]
Writing rule: Keep this section in plain business language. The client should understand the stakes, the decision path, and the cost of delay before they read any technical detail.
Action path
[State what the client intends to do differently once the evidence is available.]
Priority decision | What the client needs to decide | Evidence the study must provide
Decision 1 | [State the decision.] | [State the evidence needed.]
Decision 2 | [State the decision.] | [State the evidence needed.]
Decision 3 | [Optional.] | [Optional.]

## Slide 4
CLIENT PATH
Recommended solution and study objectives
This is where the proposal becomes persuasive: not just what will be done, but why this is the right response.
PMR Proposal Template
4
Client need | Recommended response | Value created
[Client need 1] | [What workstream or design choice addresses it?] | [What the client gains.]
[Client need 2] | [What workstream or design choice addresses it?] | [What the client gains.]
[Client need 3] | [Optional.] | [Optional.]
Why this design fits
[Explain why this is the right balance of insight depth, speed, feasibility, and decision usefulness.]
What the client will know afterwards
[State the decision-ready outcomes the client will have.]
Why a narrower option is weaker
[Explain what would be lost if scope is reduced too far.]
Success criteria: [State how usefulness will be judged: precision achieved, stakeholder usability, decision readiness, or directional learning.]

## Slide 5
CLIENT PATH
Scope baseline
This is the contract backbone. Keep the approved baseline explicit before design or fieldwork starts.
PMR Proposal Template
5
Baseline dimension | Approved wording
Primary study type | [Tracker / U&A / segmentation / concept test / pricing / patient journey / ad hoc / other.]
Method family | [Quant / Qual / Hybrid / Mixed-mode.]
Audience | [HCP / patient / caregiver / payer / hospital / consumer / other.]
Geographic scope | [Countries, regions, market clusters, and languages.]
Timing model | [One-time / phased / wave-based / ongoing.]
Deliverables | [Report / dashboard / workshop / dataset / other.]
Commercial boundary | [State what is priced into the current baseline and what is not.]
In scope
[List the included workstreams, markets, audiences, and deliverables.]
Out of scope
[List excluded items or items available only through change order.]
Future option
[List optional future work that can be activated later.]
Scope clause: The approved baseline includes [deliverables / waves / review cycles / compliance conditions]. Any material change to countries, audiences, sample targets, deliverables, or timing assumptions should trigger formal change control.

## Slide 6
CLIENT PATH
Research design, sample, and field model
Describe the work as a client-facing design and delivery story rather than an internal workflow.
PMR Proposal Template
6
Phase 1: Design
[Kickoff, requirements alignment, draft instruments, stimulus review, localization plan.]
Phase 2: Execute
[Recruitment, field launch, live monitoring, interventions, and issue handling.]
Phase 3: Analyze
[QC, coding, weighting / normalization, analysis, and insight generation.]
Phase 4: Deliver
[Report drafting, reviews, final release, workshops, and optional dashboard handoff.]
Source of supply
[Panel / recruiter / internal list / vendor / hybrid.]
Incidence assumptions
[State the assumptions that underpin the sample plan.]
Release-wave logic
[If relevant, explain staged release and reserves.]
Back-up plan
[State what happens if incidence or speed is lower than expected.]
Proposal detail rule: Include only the operational detail that materially affects feasibility, timing, risk, or commercials. Keep the deck senior and decision-led.

## Slide 7
CLIENT PATH
Deliverables, governance, and quality
Show the client exactly what they receive and why the delivery model is easy to trust.
PMR Proposal Template
7
Area | Template prompt
Core deliverables | [State the report, workshop, dashboard, data, or tracker outputs.]
Field launch control | [State what must be approved before launch.]
Live monitoring | [State what is tracked while field is live and when intervention triggers fire.]
Final release control | [State review ownership, release condition, and final approval path.]
Governance cadence | [State the meeting rhythm, owner roles, and escalation path.]
Launch control line
[State the pre-launch checks or approvals that create confidence.]
Quality line
[State how quality acceptance and issue resolution are controlled.]
Release line
[State how final output approval works and who signs it off.]
Confidence rule: Proposals become more credible when launch controls, live monitoring, review ownership, release conditions, and final approval paths are visible before fieldwork begins.

## Slide 8
CLIENT PATH
Timeline, milestones, and client inputs
Separate supplier-controlled timing from client approvals and dependencies.
PMR Proposal Template
8
Milestone | What the client must confirm or provide
By proposal approval | [State what the client must confirm before award or kickoff.]
Before field launch | [State what the client must approve or provide.]
Before final release | [State what review or sign-off is required.]
Illustrative timeline block
[Insert the key phases and the expected timing range. Show dependencies clearly rather than over-promising fixed dates.]
Dependency block
[State what is dependent on client approvals, materials, lists, or stimulus readiness.]
Supplier-controlled block
[State what the delivery team controls directly once approvals and inputs are available.]
Timing rule: Where dates depend on client approvals, state that dependency explicitly rather than presenting those dates as supplier-controlled.

## Slide 9
CLIENT PATH
Commercial architecture and optioning
Keep the commercial picture simple, defensible, and easy to choose from.
PMR Proposal Template
9
Option A — Lean
[What the client gets and what is not included.]
Option B — Recommended
[What the client gets and why it is preferred.]
Option C — Enhanced
[What extra insight, precision, or coverage this unlocks.]
Commercial area | Template prompt
Fee validity | [State how long fees remain valid.]
Billing / payment | [State milestones and payment terms.]
Tax / FX | [State tax, FX, and market-specific fee treatment.]
Travel / expenses | [State pass-through treatment and pre-approval rule.]
Change-order pricing | [State how material scope changes will be priced.]
Commercial note
[Show a preferred option unless there is a strong reason not to.]
Decision shortcut
Executive audiences make faster decisions when the recommendation is visible.
Commercial rule: Keep the commercial structure understandable in one read. The client should know what is included, what is variable, and what drives change in price.

## Slide 10
CLIENT PATH
Risks, dependencies, and change control
Protect the baseline from silent drift and demonstrate disciplined delivery thinking.
PMR Proposal Template
10
Risk area | Potential issue | Mitigation
Recruitment / feasibility | [What could go wrong?] | [What is the mitigation plan?]
Timing | [What could go wrong?] | [What is the mitigation plan?]
Compliance / approval | [What could go wrong?] | [What is the mitigation plan?]
Scope drift | [What could go wrong?] | [What is the mitigation plan?]
Scope trigger
[Countries, languages, audiences, sample targets, or deliverables change.]
Operational trigger
[Method, LOI, stimulus rounds, or delivery schedule change.]
Client review trigger
[Extended reviews, delayed approvals, or release changes.]
Required treatment: State the timeline impact, commercial impact, and whether a formal change order is required.
Suggested clause: Any material change to approved countries, languages, audiences, incidence assumptions, sample targets, method, LOI, stimulus rounds, review rounds, or deliverable format may require controlled re-scope, timeline update, and fee revision.

## Slide 11
CLIENT PATH
Credentials, decision ask, and next steps
Close the confidence gap by showing why this team, this method, and this governance model are credible for the client.
PMR Proposal Template
11
Proof area | What to include | Why it matters
Relevant experience | [Describe the closest analogous project.] | [State what makes it relevant.]
Method expertise | [Describe strength in the proposed method.] | [State how it reduces risk or improves insight.]
Geography / audience strength | [Describe local or audience-specific strength.] | [State why it matters for feasibility or interpretation.]
Operational strength | [Describe governance, quality, or compliance strength.] | [State why it improves execution confidence.]
Decision ask
[State what the client is being asked to approve now.]
Immediate next step
[State what the client needs to provide or confirm next.]
Contracting path
[Proposal / SoW / MSA / work-order relationship.]
Closing details
[Proposal validity, fee validity, commercial owner, proposal lead, and project lead.]
Suggested close: We welcome the opportunity to refine this scope with [client name] and align the final proposal, timeline, and commercials to the agreed baseline.

## Slide 12
APPENDIX
INTERNAL
Appendix A. SCOPE proposal build map
Use this page internally so SCOPE can generate a proposal without losing baseline control.
PMR Proposal Template
12
Input group | Required SCOPE fields | Populates proposal sections
Narrative | Client challenge; decision to support; why now; risk of inaction | Executive summary; decision context
Design | Study type; method family; objectives; outputs | Recommended solution; scope baseline
Audience & geography | Audience profile; markets; languages; timing model | Scope baseline; design / sample / field model
Delivery | Sample target; timeline assumptions; review rounds; release logic | Delivery, governance, and timing
Commercial | Pricing version; option ladder; pass-throughs; payment terms | Commercial architecture and optioning
Control | Assumptions register; compliance constraints; approval path; change triggers | Scope baseline; risks and change control
Baseline lock before issue: Pin the pricing version, assumptions register, approval path, and study overlays before release.
No silent drift: If design, markets, sample, deliverables, or timing move after approval, open formal change control.
Release check: Confirm study type, audience, markets, wave model, deliverables, pricing, assumptions, and approval path before the proposal is issued.

## Slide 13
APPENDIX
INTERNAL
Appendix B. PMR operating model and handoff chain
Use this only when the working team needs explicit visibility into how the proposal baseline maps into the PMR operating system.
PMR Proposal Template
13
Proposal element | Owning module | What must stay controlled
Scope baseline | SCOPE | Commercial baseline, assumptions, pricing, approvals, and change control.
Instrument / method design | CRAFT | Questionnaires, guides, stimuli, localization, and pilot evidence.
Sample and feasibility | SAMPLE | Quota plan, source of supply, vendor allocation, and release waves.
Fieldwork execution | FIELD | Launch controls, live monitoring, interventions, and closeout evidence.
Accepted inputs and release | VERIFY / REPORT | QC-approved inputs, release bundle, and evidence index.
Commercial reconciliation | FINANCE | Scope-to-bill logic, tax / FX evidence, disputes, and billing readiness.
Cross-cutting controls | SAFETY / INTELLIGENCE | Policy controls and risk / benchmark / recommendation workstreams.
Governance rule: Keep study profile overlays explicit and pinned once the baseline is approved. Use Approve / Hold / Revise consistently at visible decision points when an internal review is required.
Positioning rule: Treat the proposal as the external expression of the BaselinePackage that downstream modules will read.